DECHUB Global Contractor Management Platform

GO LIVE STRATEGY A complete plan to launch Dechub to the market — from internal testing to public launch and growth.

| Version 1.0 — Initial Draft | Prepared for Technical Lead Review | Date May 2026 | Status Draft — Internal Only |
| --- | --- | --- | --- |

| Prepared by Prasanna · Founder & CEO, Dechub | Platform dechub.in · $49/contractor/month |
| --- | --- |

TABLE OF CONTENTS

01 Executive Summary

02 What is a Go Live Strategy?

03 The Five Phases — Overview

04 Phase 1 — Alpha Testing

05 Phase 2 — Beta Testing

06 Phase 3 — Soft Launch

07 Phase 4 — Hard Launch

08 Phase 5 — Post-Launch Growth

09 Pre-Launch Strategy Checklist

10 Risk Management Plan

11 Key Metrics & KPIs

12 Timeline Summary

01  Executive Summary

Dechub is a B2B SaaS platform that enables companies to hire, manage, and pay independent contractors globally — without lawyers, spreadsheets, or manual paperwork. The platform handles contract generation, DocuSign e-signatures, KYC identity verification, and Wise-powered international payments, all from a single dashboard.

This document is the official Go Live Strategy for Dechub. It defines how the platform will transition from a developed product into a publicly available, revenue-generating service. The strategy is divided into five sequential phases, each with defined goals, timelines, tactics, and success criteria.

| ❌ The Problem - Companies spend $800–$2,000 on lawyers for every contractor agreement - International payments take weeks and carry high transfer fees - KYC and compliance are handled manually with no audit trail - Contracts, invoices and payments are tracked across email threads - No centralised, legally compliant contractor management platform exists for Indian companies hiring US contractors | ✅ The Dechub Solution - Legal contracts generated automatically in seconds - DocuSign e-signatures collected from both parties digitally - KYC identity verification completed on a self-service portal - Wise processes international payments in 1–2 business days - All contracts, invoices, KYC documents and payment records centralised on one dashboard |
| --- | --- |

02  What is a Go Live Strategy?

A Go Live Strategy is the structured plan that governs how a product moves from internal development to public availability. It is not a single launch event — it is a phased process where each stage validates the product with a progressively larger and more diverse audience before the full public announcement.

⚠️ Why a Phased Strategy Matters

• A single big launch with an untested product is the fastest way to lose early customers permanently.

• Each phase exists to catch a different class of problem: technical bugs, UX confusion, performance issues, and messaging gaps.

• Skipping phases means carrying unresolved risks into the next stage where the cost of failure is higher.

• A staged approach builds reputation before volume — the first 10 customers must have an excellent experience.

03  The Five Phases — Overview

The Dechub go live strategy follows five sequential phases. No phase may be skipped. Each phase has defined entry requirements (what must be true before it begins) and exit criteria (what must be true before the next phase starts).

| # | Phase | Duration | Audience | Primary Goal |
| --- | --- | --- | --- | --- |
| 01 | Alpha Testing | 2 weeks | Founder + TL only | Find and fix every bug before external users see the product |
| 02 | Beta Testing | 3–4 weeks | 5–10 invited companies + contractors | Validate the product with real users, collect feedback, fix issues |
| 03 | Soft Launch | 4–6 weeks | Targeted communities | Stabilise the platform under real traffic; onboard first paying customers |
| 04 | Hard Launch | 1 week + follow-up | General public | Maximum awareness across all channels; drive signups at scale |
| 05 | Post-Launch Growth | Ongoing | Entire market | Grow to 100+ paying companies through content, SEO, outreach and referrals |

| 01 | Alpha Testing — Internal Only Duration: 2 weeks · Audience: Founder + TL + Developer |
| --- | --- |

Objective

Alpha testing is the internal validation phase. Only the founding team uses the platform. The goal is to simulate every real user journey end-to-end and identify every bug, broken flow, confusing UI element, and integration failure before any external person sees the product.

Strategy

- Assign one team member to simulate the role of a company — sign up, complete full onboarding, add a contractor, and approve an invoice.

- Assign a second team member to simulate the contractor — receive the invite email, complete KYC, sign the contract via DocuSign, and submit an invoice.

- All production integrations (DocuSign, Wise, Stripe, email) must be running in live mode — not sandbox or test mode.

- Every bug found must be logged with a severity level (P1 = blocks core flow, P2 = significant friction, P3 = cosmetic). P1 bugs must be fixed before exit.

- Test on all major devices: desktop Chrome, Safari, mobile iOS, mobile Android.

- Test email delivery: invite emails, welcome emails, reset password, invoice notifications — confirm they land in inbox, not spam.

Alpha Exit Criteria

✅ All of the following must be true before moving to Beta

• Complete company onboarding flow works without a single P1 bug

• Complete contractor onboarding flow works end-to-end including DocuSign signing

• At least one invoice has been approved and Wise payment triggered successfully

• All automated emails are landing in inbox (not spam) across Gmail, Outlook, and Yahoo

• Platform works correctly on mobile (iOS Safari and Android Chrome)

• All environment variables confirmed set to production values (not sandbox or test)

• No critical errors appearing in browser console or server error logs

| 02 | Beta Testing — Invited Users Duration: 3–4 weeks · Audience: 5–10 companies + contractors |
| --- | --- |

Objective

Beta testing is a controlled test with real users who are not part of the founding team. The goal is to observe how real companies and real contractors use the platform, identify what breaks or confuses them, collect structured feedback, and validate that the core value proposition is clear and working before any public announcement.

Who to Recruit

| User Type | Who to Target & How to Find Them |
| --- | --- |
| Company Beta Users (4–6) | Indian startups, funded companies, or agencies that genuinely need to hire US contractors. Recruit through your personal LinkedIn network, Bengaluru startup WhatsApp communities, and Dechub Academy students. Offer 3 months free after public launch in exchange for honest feedback. |
| Contractor Beta Users (4–6) | US-based professionals (developers, designers, PMs) who have worked with international clients before and understand the pain of cross-border payments. Recruit through LinkedIn outreach and US freelancer communities such as IndieHackers.com. |

Beta Feedback Strategy

Do not ask open-ended questions. Give beta users a structured feedback form with specific, actionable questions:

| Question | What You Are Learning |
| --- | --- |
| Which step in the onboarding took the longest? | Where friction exists in the signup flow |
| Did any emails go to spam? | Email deliverability and domain reputation |
| Did DocuSign open and work without issues? | DocuSign integration stability in production |
| Did you encounter any error message during the flow? | Bug discovery and edge case mapping |
| How long did the full onboarding take end-to-end? | Baseline for onboarding time measurement |
| What would prevent you from using Dechub regularly? | Core objections to address before public launch |
| Would you pay $49 per contractor per month? | Pricing validation and willingness to pay |
| What one feature is missing that you need? | Post-launch roadmap prioritisation |

Beta Exit Criteria

✅ All of the following must be true before Soft Launch

• At least 3 companies have successfully added a contractor and completed the full flow

• At least 1 invoice has been approved and Wise payment processed end-to-end

• Top 10 bugs or friction points reported by beta users have been resolved

• At least 3 genuine positive testimonials collected from beta users

• Email delivery rate confirmed above 95% across all email providers tested

• Privacy Policy, Terms of Service, and Cookie Policy pages are published

• Support email (support@dechub.in) is monitored and response time tested under 24 hours

• Pricing page is live with clear and simple $49/contractor/month messaging

| 03 | Soft Launch — Open, Targeted Duration: 4–6 weeks · Audience: Targeted communities |
| --- | --- |

Objective

The soft launch means the platform is publicly accessible but no large announcement is made. The strategy is to open the doors and let a controlled, targeted audience in — watching how the system behaves under real-world conditions and continuing to fix issues before the high-visibility public launch.

Channel Strategy

During the soft launch, share Dechub in specific, relevant communities — not mass broadcasting. The goal is quality users, not volume. Every signup is an opportunity to learn.

| Channel | What to Post / Do | Expected Signups | Priority |
| --- | --- | --- | --- |
| LinkedIn (personal) | "I built X to solve Y" story post — focus on the problem, not the product | 20–50 | Very High |
| IndieHackers.com | "Show HN" style post: honest build log about the problem and solution | 10–30 | High |
| Twitter / X | Thread about cross-border contractor payment problems, end with product link | 5–20 | Medium |
| Startup WhatsApp groups | Direct personal share with a 2-sentence context message | 10–25 | High |
| Dechub Academy | Email + WhatsApp message to all current and past students | 10–30 | Very High |
| Product Hunt Upcoming | Register upcoming page now to build followers before hard launch | Waitlist | High |
| Direct outreach | Personalised LinkedIn DMs to 30 ideal company profiles (CTOs, founders) | 10–25 | Very High |
| Reddit r/startups | Problem-focused post (no promotion) — "how we solved international contractor payments" | 5–15 | Medium |

Monitoring Strategy

Every day during the soft launch, the following must be actively monitored:

| What to Monitor | How to Monitor It |
| --- | --- |
| Website visitors and traffic sources | Google Analytics 4 — Acquisition report |
| Signups per day and conversion rate | MongoDB dashboard or admin panel |
| Server uptime and response time | UptimeRobot — 5-minute checks, phone alert on downtime |
| Application errors and crashes | Sentry.io — real-time error tracking, free tier |
| Email delivery success rate | Nodemailer logs + manual inbox checks |
| Support tickets and response time | support@dechub.in — respond within 24 hours maximum |
| Payment and transaction success rate | Wise business dashboard + Stripe dashboard |

Soft Launch Exit Criteria

✅ All of the following must be true before Hard Launch

• Platform has been stable with no crashes for at least 2 consecutive weeks

• At least 10 companies have completed full onboarding and added a contractor

• At least 1 paying customer with an active Stripe subscription

• Average support response time is under 24 hours for all tickets

• Zero P1 bugs open for more than 48 hours

• Demo video recorded (2–3 minutes) showing the full platform flow end-to-end

• At least 5 real testimonials collected and added to the landing page

• Product Hunt upcoming page has at least 50 followers ready for launch day

| 04 | Hard Launch — Maximum Reach Duration: 1 launch day + 2–3 weeks follow-up · Audience: General public |
| --- | --- |

Objective

The Hard Launch is the official public announcement of Dechub. On this day, the platform goes live across all channels simultaneously. This event must be planned 2–3 weeks in advance. The goal is maximum awareness, maximum signups, and maximum media coverage on a single coordinated day.

Launch Day Hour-by-Hour Plan

| Time (IST) | Action | Channel | Owner |
| --- | --- | --- | --- |
| 6:00 AM | Submit Product Hunt listing (timed to go live at midnight PST) | Product Hunt | Founder |
| 8:00 AM | Send launch email blast to all waitlist subscribers and past beta users | Email | Founder |
| 9:00 AM | Publish LinkedIn launch post with demo video attached | LinkedIn | Founder + TL |
| 10:00 AM | Post Twitter / X launch thread (5–7 tweets) | Twitter | Founder |
| 10:30 AM | Share in all startup WhatsApp groups with personalised message | WhatsApp | Founder |
| 11:00 AM | Post on IndieHackers and Reddit r/startups | Communities | Founder |
| 12:00 PM | Send 20 personalised direct messages to top target companies on LinkedIn | LinkedIn DM | Founder |
| 2:00 PM | Share with Dechub Academy students and alumni | WhatsApp + Email | Founder |
| 4:00 PM | Follow up with press contacts at YourStory, Inc42, StartupStory | Email | Founder |
| All day | Respond to every comment, DM, and question within 1 hour | All channels | Founder |
| Evening | Post a "Day 1 recap" — share signup numbers and thank early supporters | LinkedIn + X | Founder |

LinkedIn Launch Post Strategy

Post Structure (5-part formula) 1. THE HOOK — Open with the problem in 1–2 sentences. Example: "Hiring a US contractor from India costs $800 in legal fees before they even start working." 2. THE JOURNEY — 2–3 sentences about what you built and why. Make it personal. 3. THE SOLUTION — What Dechub does in 3 bullet points. Simple, specific, not jargon. 4. THE PROOF — Quote a beta user or share a metric from the soft launch. 5. THE CTA — One clear call to action: "We are live at dechub.in. Try it free."

Product Hunt Strategy

Product Hunt is the highest-ROI free launch channel for B2B SaaS. A strong Product Hunt launch can generate 200–500 signups in a single day.

| Step | When & How |
| --- | --- |
| Create upcoming page | 3 weeks before launch — register at producthunt.com/ship to collect followers |
| Write the tagline | 2 weeks before — keep it under 10 words. Example: "Hire US contractors. Pay via Wise. No lawyers." |
| Prepare visuals | 2 weeks before — 5 screenshots, 1 demo GIF or 60-second screen recording |
| Brief your supporters | 1 week before — send 20 supporters the Product Hunt link and ask them to upvote on launch day morning |
| Submit the listing | Night before launch — submit at midnight PST for maximum daily exposure |
| Respond to all PH comments | All day on launch day — respond within 30 minutes to every comment. Thank every upvoter. |
| Send Product Hunt email to list | Launch morning — "We are on Product Hunt today. Please support us." |

Press & Media Outreach Strategy

| Publication | Pitch Angle & Contact Method |
| --- | --- |
| YourStory | Pitch as "Indian startup taking on Deel for global contractor payments." Submit at yourstory.com/submit-story. |
| Inc42 | Email hello@inc42.com. Angle: $49/contractor vs Deel's $49–$599 pricing. India-built for Indian companies. |
| StartupStory | Submit at startupstory.in — focus on the Bengaluru origin story. |
| The Ken | Pitch as a Deel competitor built in India. More analytical audience, needs data and business model depth. |
| LinkedIn Newsletter authors | Partner with HR-focused or startup-focused newsletter writers for a feature or guest post. |

| 05 | Post-Launch Growth — Scale Duration: Ongoing from Month 2 · Audience: Full market |
| --- | --- |

Objective

Launch day creates awareness. Growth is everything that happens after. The companies that grow are those that maintain consistent marketing, outreach, and product improvement in the months following launch. This phase has no end date.

⚠️ The Single Biggest Mistake Post-Launch

• Most founders stop marketing after launch day because they are exhausted.

• Launch day is the start, not the finish. The majority of your customers will find you in months 2–6, not on day 1.

• Maintain at least 3 LinkedIn posts per week and 1 blog post per week from launch day forward.

Growth Strategy 1 — Content Marketing & SEO

Search engine optimisation is the highest long-term ROI channel. People Google these phrases every day. Ranking for them delivers free, high-intent traffic indefinitely.

Target keywords to rank for:

- how to hire US contractors from India legally

- how to pay a US contractor internationally

- Deel alternative for Indian companies

- US contractor agreement template India

- cross-border contractor payments India

- W-8BEN form guidance for Indian companies

- how to pay remote workers without a US bank account

Content plan: Publish 1 blog post per week targeting one keyword. Each post must fully answer one specific search question. Write in plain English. No jargon. Minimum 800 words.

Growth Strategy 2 — LinkedIn Outreach

LinkedIn is the highest-ROI channel for B2B SaaS acquisition in India. The target audience — startup founders, CTOs, and HR managers — is highly active on LinkedIn.

| Tactic | Execution Detail |
| --- | --- |
| Posting cadence | 3 posts per week: 1 problem post, 1 solution/product post, 1 behind-the-scenes founder post |
| Tone | "Building in public" — be honest about challenges and wins. Authenticity drives engagement. |
| Ideal customer profile | Indian startup founders, CTOs, HR managers at companies with 10–200 employees, funded in last 12 months |
| Direct outreach | 20 personalised DMs per week to ideal customers. Never send copy-paste. Reference something specific about their company. |
| Connection strategy | Connect with 30 new ideal customers per week. Follow up with a DM 3 days after they accept. |

Growth Strategy 3 — Referral Programme

Satisfied customers are your cheapest and most trusted acquisition channel. A referral programme turns your existing users into your sales team.

| Referral Type | Incentive |
| --- | --- |
| Company refers another company | Both companies receive 1 month free — credited after referred company's first invoice is paid |
| Company leaves a public review | 2 months free subscription credited to their account |
| Company refers 3 or more companies | Lifetime 20% discount on monthly subscription |

Growth Strategy 4 — Strategic Partnerships

- Chartered Accountants (CAs): CAs advise companies on international hiring and tax. A CA who recommends Dechub to their clients is worth 10+ new customers per year. Approach with a partner commission structure.

- Company Secretaries: Handle incorporation and compliance for growing companies. A natural fit for Dechub recommendations.

- HR Consulting Firms: They set up HR systems for funded startups. Position Dechub as the contractor management layer in their recommended stack.

- Startup Accelerators: YCombinator India portfolio, 100x.VC, Sequoia Surge — offer discounted pricing to their portfolio companies.

- Deel-dissatisfied customers: Run Google Ads targeting "Deel alternative" and "Deel pricing too high" as search terms.

Growth Strategy 5 — Paid Advertising (Month 3+)

Paid advertising should only start after the product is stable and conversion is validated through organic channels. Starting too early wastes budget on a product that is still being optimised.

| Ad Platform | Campaign Strategy |
| --- | --- |
| Google Search Ads | Target: "hire US contractor India", "pay contractor internationally", "Deel alternative". Budget start: ₹5,000–10,000/month. Optimise for signup conversions. |
| LinkedIn Sponsored | Target: Founder / CTO / HR Manager, India, company size 11–200. Budget: $200–500/month. Use case-study style ads. |
| Meta Retargeting | Retarget visitors to dechub.in who did not sign up. Budget: $100–200/month. Show social proof and pricing. |

09  Pre-Launch Strategy Checklist

This checklist covers the strategic and business readiness items that must be completed before the Hard Launch. Technical and product readiness is managed separately by the development team.

| ☐ Marketing Readiness |  |
| --- | --- |
| ☐ | Demo video recorded (2–3 minutes) showing the complete company and contractor flow |
| ☐ | Landing page updated with at least 3 real beta user testimonials |
| ☐ | Pricing page live with clear $49/contractor/month messaging and feature list |
| ☐ | Product Hunt upcoming page registered with 50+ followers collected |
| ☐ | Launch email drafted, subject line finalised, email list segmented |
| ☐ | LinkedIn launch post drafted, reviewed, and approved by TL |
| ☐ | Twitter / X launch thread written and scheduled |
| ☐ | Press release drafted for YourStory and Inc42 |
| ☐ | Google Analytics 4 installed and key conversion events tracked |
| ☐ | 20 supporters briefed and confirmed to upvote on Product Hunt launch day |
| ☐ | Dechub Academy students notified and asked to support the launch |

| ☐ Business & Legal Readiness |  |
| --- | --- |
| ☐ | Privacy Policy published at dechub.in/privacy |
| ☐ | Terms of Service published at dechub.in/terms |
| ☐ | Cookie Policy published at dechub.in/cookies |
| ☐ | Support email (support@dechub.in) monitored with response protocol established |
| ☐ | Stripe account KYC completed and payouts to bank account enabled |
| ☐ | Wise Business account verified and able to process live international payments |
| ☐ | GST registration confirmed (if applicable under Indian regulations) |
| ☐ | Refund and cancellation policy defined and published |

| ☐ Operational Readiness |  |
| --- | --- |
| ☐ | Founder available full-time for at least 2 weeks around the hard launch date |
| ☐ | Support response workflow established — every ticket acknowledged within 4 hours, resolved within 24 |
| ☐ | On-call protocol defined for P1 bugs on launch day (developer reachable by phone) |
| ☐ | Post-launch content calendar planned for the first 4 weeks (3 posts/week LinkedIn) |
| ☐ | Budget allocated for first month of paid ads (if running) |
| ☐ | Partner outreach list of 20 CAs and HR consultants prepared |

10  Risk Management Plan

The purpose of a risk management plan is not to prevent every problem — it is to define the response before problems occur so the team does not panic on launch day. Each risk has a pre-agreed response plan.

| Risk | Likelihood | Impact | Response Plan |
| --- | --- | --- | --- |
| No signups on launch day | Medium | Medium | This is a distribution problem, not a product problem. Immediately increase direct outreach by 2x. Personally DM 30 ideal customers the same day. Run a $50 Google Ad for 48 hours. |
| Server crashes under launch day traffic | Medium | Critical | Pre-configure auto-scaling on hosting provider before launch. Have UptimeRobot alerting founder's phone. Have developer on standby to scale manually within 15 minutes. |
| Critical product bug reported by user | High | High | Classify immediately as P1/P2/P3. P1 bugs fixed within 2 hours. Communicate proactively to affected users with a status update and ETA for fix. |
| Invite emails going to spam | Medium | High | Configure SPF, DKIM, and DMARC DNS records before launch. Test with Gmail, Outlook, and Yahoo before going live. If issue persists, switch to Postmark or SendGrid immediately. |
| Negative Product Hunt comment on launch day | Low | Medium | Respond professionally within 30 minutes. Acknowledge the feedback. Never argue. Offer to resolve the concern offline via email. Negative comments handled well can become positive impressions. |
| Competitor announces a similar product at the same time | Low | Low | Stay focused on execution. Your advantage is deep Indian market knowledge, speed of iteration, and direct founder support. Do not change strategy based on competitor noise. |
| Low beta-to-paying conversion rate | Medium | High | Run 5 individual customer interviews. Identify the top 3 objections. Fix pricing page or messaging to address them directly. Consider a limited-time launch discount. |
| Press outreach ignored by publications | Medium | Low | Press is supplementary — not core. Redouble LinkedIn and community efforts. Use customer success stories as organic content instead of chasing press. |

11  Key Metrics & KPIs

These are the key performance indicators for each phase of the go live strategy. Review every metric weekly from the Soft Launch onwards. A metric that is significantly below target is a signal to investigate the cause immediately, not at the end of the month.

| Metric | Target: Month 1 | Target: Month 3 | Target: Month 6 |
| --- | --- | --- | --- |
| Registered companies | 20 | 100 | 500 |
| Active paying companies | 5 | 25 | 100 |
| Contractors onboarded | 10 | 75 | 400 |
| Invoices approved | 5 | 60 | 350 |
| Monthly Recurring Revenue | $245 (5 x $49) | $1,225 (25 x $49) | $4,900 (100 x $49) |
| Landing page conversion rate | > 5% | > 7% | > 10% |
| Onboarding completion rate | > 60% | > 70% | > 80% |
| Support resolution time | < 24 hours | < 12 hours | < 6 hours |
| Email open rate | > 40% | > 35% | > 30% |
| Net Promoter Score (NPS) | > 30 | > 40 | > 50 |
| Churn rate (monthly) | < 10% | < 7% | < 5% |
| Referral-driven signups | 0% | 10% | 25% |

📊 Recommended Analytics Stack (install before Soft Launch)

• Google Analytics 4 — page views, traffic sources, signup funnel

• Sentry.io (free tier) — real-time application error tracking

• UptimeRobot (free) — server uptime monitoring with 5-minute checks and SMS alert

• Hotjar (free tier) — heatmaps and session recordings to identify where users drop off

• Mixpanel or PostHog (free tier) — product event tracking (who did what and when)

12  Timeline Summary

| Phase | Period | Duration | Key Milestones | Exit Gate |
| --- | --- | --- | --- | --- |
| Alpha | May 2026 | 2 weeks | Internal end-to-end testing. All production integrations confirmed live. Zero P1 bugs remaining. | Complete flow works without blocking bugs |
| Beta | June 2026 | 3–4 weeks | 10 invited companies and contractors. Feedback collected and top issues resolved. 1 real payment processed. | 3+ companies fully onboarded, 1 invoice paid |
| Soft | July 2026 | 4–6 weeks | Platform open. 10+ companies signed up. Stable for 2 weeks. Demo video ready. First paying customer. | 1 paying customer, zero crashes for 14 days |
| Hard | Aug 2026 | 1 week | Product Hunt, LinkedIn, press, email blast. 20+ supporters activate on PH launch day. | 50+ signups on launch day, press coverage |
| Growth | Sep 2026+ | Ongoing | Weekly blog posts, LinkedIn outreach, referral programme live, CA partnerships, paid ads month 3. | 25 paying companies, $1,225 MRR |

Core Principle "Done is better than perfect. Ship when it works, not when it is flawless. Your first 10 customers will teach you more than 6 more months of building in isolation. For Dechub: the moment one company can add a US contractor, that contractor signs the contract, and an invoice gets paid — that is your go live moment. Everything else is polish that comes after revenue." Prepared by Prasanna · Founder & CEO, Dechub · May 2026